# WSDOT Enterprise LiDAR / Imagery Viewer

RFP 2026-0729

TECHNICAL RFP RESPONSE DEVELOPMENT PACK

Solution, Delivery, Security, GIS/LRS, Cloud, Commercial and Proposal teams

| Customer | Washington State Department of Transportation (WSDOT) |
| --- | --- |
| Solicitation | 2026-0729 - Enterprise LiDAR/Imagery Viewer |
| Proposal Due | September 11, 2026 |
| References Due | September 9, 2026 - submitted directly by three prime-bidder clients |
| Document Status | V1.0 |

# 1. Executive Technical Understanding

WSDOT is procuring an enterprise, cloud-hosted LiDAR and imagery repository plus a corridor-oriented viewer for internal transportation users. The primary near-term use case is statewide mobile LiDAR; drone/aerial LiDAR is a desirable extension.

The solution must preserve WSDOT-owned source data, support secure U.S.-resident storage, bulk ingestion and metadata governance, provide smooth state-to-street navigation, synchronize point cloud and imagery, expose route/milepost navigation using WSDOT Linear Referencing System data, provide engineering-grade measurement and collaboration tools, integrate with GIS/engineering systems, and be supported through training and Tier 1-3 service.

Automated/semi-automated feature extraction, AI-based condition scoring and change detection are favorable/optional capabilities, not the foundation of the procurement.

## 1.1 Confirmed sizing and evaluation facts

| Item | Confirmed Basis |
| --- | --- |
| Evaluation | 20% Cost + 50% Written Non-Cost + 30% Demonstration/Interview |
| Current source estate | ~400 TB Riegl project data across ~7,000 route miles |
| Revised vendor-cloud estimate | ~64.15 TB: 26.31 TB LAZ + 12.40 TB pano JPG + 25.45 TB planar JPG + 0.42 TB trajectory |
| Pricing basis from Q&A | 100 TB storage/ingestion; 1,000 unique users; 10 feature classes for desired extraction pricing |
| User model | Internal WSDOT staff only; majority read-only; approximately three permission levels |
| Navigation model | State Route + Milepost portal behavior, e.g., SR522 MP 12.4 |
| Redundancy | One additional U.S. storage site for redundancy |
| Current engineering tools | OpenRoads Designer and TopoDOT for clearance/cross-section/slope/offset/elevation workflows |
| Source formats | WSDOT will provide LAZ, JPG and supporting files; no proprietary source conversion is desired |
| Contract term | Up to 12 months + one optional additional 12-month extension |
| Official procurement schedule | Bid due 11 Sep 2026; demonstrations anticipated 28-30 Sep; ASB anticipated 6 Oct; contract award anticipated 30 Nov 2026. WSDOT may revise the schedule. |
| JSAN internal maturity target | Target 9.0/10 solution-readiness by 31 Dec 2026. This is an internal JSAN product/pursuit target, not a WSDOT contractual date or guaranteed customer go-live. |

# 2. WSDOT Business and User Need

| User Outcome | Technical Interpretation |
| --- | --- |
| Find | Users should locate available data by State Route and Milepost rather than by browsing raw files. |
| Navigate | Move smoothly from statewide/high-altitude view to corridor/street view using multi-resolution LOD and GPU acceleration. |
| Inspect | View high-density LiDAR together with synchronized 360-degree and planar imagery. |
| Measure | Perform horizontal/vertical distance, clearance, area, cross-section, slope, offset and elevation measurements in the viewer. |
| Overlay | Display route/milepost, control sections, roadway inventory, GIS layers, extracted features and engineering drawings. |
| Collaborate | Create bookmarks, annotations and shareable URLs; export screenshots, measurements, cross-sections and metadata. |
| Integrate | Use REST/GraphQL APIs and workflows with ArcGIS Pro, Bentley OpenRoads, Autodesk and related DOT systems. |
| Govern | Maintain metadata, audit logs, RBAC, SSO and WSDOT data ownership. |
| Operate | Provide onboarding, documentation, Tier 1-3 support, updates and performance reporting. |
| Enhance | Optionally support 10+ feature classes, condition scoring and change detection. |

# 3. Contract Scope and Required Deliverables

## 3.1 Cloud Storage and Data Management

U.S.-based redundant cloud storage, >=99.9% uptime SLA, scalable toward multi-petabyte use.

Bulk ingestion tools/APIs for historical and future deliveries.

Automated/spatial indexing supporting route, milepost, control section, county, project limits, capture date and coordinate system.

Metadata preservation, generation, search, governance and lifecycle management.

Support for LAS/LAZ, E57, POD, TIFF/GeoTIFF, JPEG2000 and metadata such as FGDC XML.

## 3.2 Corridor Viewer

High-density LiDAR streaming and smooth navigation across long corridors.

Synchronized georeferenced 360-degree and planar imagery.

Multi-resolution LOD and GPU-accelerated visualization.

Measurement, cross-section and engineering inspection tools.

Route/milepost navigation and roadway inventory overlays.

Bookmarks, annotations, shared links and export capability.

## 3.3 Security and Integration

State security compliance and Security Design Review evidence.

RBAC, SSO using Azure AD/State-equivalent identity provider, detailed audit logging.

REST/GraphQL APIs and integration with DOT GIS, project delivery and asset management systems.

Export/integration support for OpenRoads, ArcGIS Pro and Autodesk.

## 3.4 Training, Support and Operations

Initial onboarding across survey, design, construction, maintenance and asset management.

User documentation, API references and knowledge base.

Tier 1-3 support with defined response times.

Ongoing updates, fixes and performance reporting.

## 3.5 Required deliverables

Operational cloud storage platform integrated with DOT identity management.

Statewide corridor-based viewer with user accounts and documentation.

Metadata and data governance framework.

Training sessions and user guides.

Maintenance and support plan.

Performance reports covering uptime, ingestion and other agreed metrics.

## 3.6 JSAN LiDAR 360 Viewer Capability

JSAN has an internal LiDAR 360 Viewer / LiDAR Studio capability that can be used as a solution accelerator and WSDOT-specific demonstration asset. It supports browser-based 3D point-cloud workflows, georeferenced 360 imagery, map context, measurement-oriented interaction and GIS/GeoAI integration. Production-scale, SOC, SLA and large-deployment claims must still be backed by validated enterprise-platform evidence.

| Capability | JSAN Position | WSDOT Relevance / Bid Use |
| --- | --- | --- |
| 3D point-cloud viewer | Available / internal capability | Browser-based viewing of LiDAR point clouds with multi-dataset handling and viewer-oriented derived data such as COPC/LOD representations. |
| 360 imagery + LiDAR synchronization | Available / demo hardening | Georeferenced panorama handling with nearest/associated panorama workflows for inspecting the same roadside object in 3D and imagery; validate against SR522. |
| Measurements and point interaction | Available + enhancement | Point selection/snapping and measurement-oriented 3D interaction; use the WSDOT sample to prove horizontal/vertical/clearance workflows before claiming compliance. |
| Map / 3D / SR-Milepost context | Available / RFP accelerator | CRS-aware map/3D positioning and location-centric navigation; use as the front-end demo layer for SR + Milepost search and spatial lookup. |
| Classification / layers / clipping | Active enhancement | Point classification, layer controls and clipping/selection workflows intended to support inspection and extraction use cases. |
| GIS / GeoAI overlays | Integration-ready | Ability to consume extracted-feature, vector and GIS overlays and to support optional JSAN/partner feature-extraction outputs. |

# 4. Proposed Technical Architecture Baseline

Architecture principle: select a proven enterprise LiDAR/imagery software platform that can substantiate current functionality and required security evidence. JSAN should own the integration, WSDOT-specific LRS/GIS workflows, data ingestion/governance, managed operations and optional GeoAI. The JSAN LiDAR 360 Viewer can be used as an integration accelerator and demonstration layer for custom WSDOT workflows such as SR/Milepost navigation, synchronized panorama inspection, measurement and extracted-feature overlays, while the selected enterprise software owner remains responsible for production-scale viewer, SOC, SLA and large-deployment evidence where required.

| Architecture Layer | Working Baseline |
| --- | --- |
| User & Identity | WSDOT internal users ¦ SSO/MFA ¦ ~3 RBAC levels ¦ browser-based access |
| Edge & Security | DigitalOcean VPC ¦ Regional/Global Load Balancer as applicable ¦ Cloud Firewalls ¦ secure ingress ¦ VPC-local DNS for private Spaces traffic from compute ¦ application-level SSO/RBAC/audit ¦ external WAF only if required by WSDOT Security Design Review. |
| Viewer Application | DOKS-hosted enterprise viewer / JSAN LiDAR 360 Viewer integration layer ¦ State-to-street map ¦ LiDAR LOD renderer ¦ pano/planar viewer ¦ measurements ¦ annotations ¦ share/export. |
| WSDOT Navigation | LRS service ¦ State Route + Milepost resolver ¦ control sections ¦ roadway inventory overlays |
| Data Services | DigitalOcean Managed PostgreSQL/PostGIS or validated equivalent ¦ dataset catalog ¦ metadata/governance ¦ spatial index ¦ API services ¦ search/query services. |
| Integration | ArcGIS Pro / Esri ¦ OpenRoads ¦ TopoDOT workflow compatibility ¦ Autodesk ¦ KML/KMZ ¦ external feature extraction |
| Processing | Ingestion validation ¦ LAZ/JPG/trajectory parsing ¦ COPC/LOD/cache/index generation ¦ JSAN LiDAR 360 Viewer publishing adapters ¦ optional AI extraction |
| Storage | DigitalOcean Spaces Standard Object Storage ¦ authoritative LAZ/JPG/TXT + derived COPC/LOD/indexes ¦ primary U.S. region in San Francisco region group + independently synchronized secondary U.S. region ¦ no global CDN caching for WSDOT protected data unless explicitly approved. |
| Operations | DigitalOcean monitoring/Uptime + JSAN observability ¦ application/database backup ¦ cross-region Spaces synchronization ¦ T1-T3 support ¦ incident/change/release management ¦ DigitalOcean Premium Support recommended for production. |

## 4.1 Data-format and LOD principle

Preserve WSDOT authoritative source deliverables in LAZ/JPG/TXT and do not require permanent proprietary conversion.

Generate non-authoritative derived indexes, pyramids, caches or optimized point-cloud representations only where needed for fast browser streaming.

Maintain traceability from each derived tile/asset back to original source dataset, capture date, route coverage and coordinate reference system.

Separate active viewer data from long-term/raw archive tiers when economically beneficial, while preserving predictable retrieval behavior.

# 5. Data Ingestion, Catalog and Governance

| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Receive / bulk transfer | Integrity & checksum validation | Format / CRS / metadata inspection | Ingestion staging | Spatial index / LOD generation | LRS and coverage association | Publish to viewer catalog | QA acceptance | Operational monitoring |

## 5.1 Minimum ingestion controls

File inventory and checksum manifest for every batch.

LAZ header/point-count/bounds/CRS validation and corruption checks.

Image inventory, camera/station/trajectory relationship checks and missing-image detection.

Capture-date, source/vendor, route coverage and coordinate-system metadata capture.

Exception quarantine and reprocessing queue rather than silent acceptance.

Ingestion performance metrics: TB received, TB processed, files failed/retried, elapsed time and throughput.

# 6. WSDOT State Route / Milepost Integration

The defining WSDOT navigation pattern is location-first, not file-first. WSDOT will provide Linear Referencing System data. The viewer should resolve a State Route and Milepost query to a map coordinate/route position, then spatially load the LiDAR and imagery available near that position.

| 1 | User enters SR522 + MP 12.4 |
| --- | --- |
| 2 | LRS resolver identifies route position |
| 3 | Viewer zooms to location |
| 4 | Spatial catalog finds nearby LiDAR and imagery |
| 5 | Point cloud and panorama synchronize |
| 6 | User measures, annotates, exports or opens related overlays |

# 7. Security, Compliance and Data Residency

| Control Area | Bid Response Baseline |
| --- | --- |
| Data residency | All WSDOT data and redundant storage remain within the United States. |
| Software-owner SOC | Official Q&A states SOC 1 Type II and SOC 2 Type II should be for the company that owns the software; evidence must be obtained from the selected platform owner. |
| Identity | SSO with Azure AD/State-equivalent IdP; MFA and least-privilege RBAC. |
| Network | Security Design Review package including network diagram, access points, firewalls and datastores. |
| Encryption | Encrypt data in transit and at rest; define key-management ownership. |
| Audit | Capture access, modification, download, export and administrative actions. |
| Offshore access | Still pending WSDOT IT Security clarification in Q&A #01; price and design both permitted and restricted-access operating models until resolved. |
| Data ownership | Pass/Fail acknowledgement: WSDOT retains exclusive ownership of all provided data. |
| Subcontractors | If used, flow down security, data residency, incident, audit, support and exit obligations contractually. |

# 8. Viewer Functional Baseline and Demonstration Story

| Demo Stage | What to Prove |
| --- | --- |
| Statewide map / high-altitude view | Fast initial catalog/coverage view; route overlays visible. |
| SR / Milepost jump | Search SR + MP and navigate directly to available survey data; prototype the workflow in the JSAN LiDAR 360 Viewer against WSDOT LRS/sample data. |
| LiDAR | Use enterprise platform and/or JSAN LiDAR 360 Viewer to prove high-density point-cloud viewing, smooth LOD and classification/appearance controls as supported. |
| Imagery | Prove synchronized 360-degree panorama plus planar imagery where included; use JSAN LiDAR 360 Viewer integration as a WSDOT-specific demo accelerator where beneficial. |
| Measurements | Horizontal/vertical distance, area, clearance, cross-section, slope, offset, elevation. |
| Layers | Road inventory, control sections, extracted features, GIS, DGN/DWG, KML/KMZ. |
| Collaboration | Bookmarks, annotations, shareable URL, screenshots and export. |
| Integration/API | Demonstrate REST/GraphQL and one practical GIS/engineering exchange. |
| Security | Role change/permission behavior and audit evidence. |
| Optional wow factor | One verified feature-extraction/condition/change-detection use case only after mandatory viewer workflow is proven. |

# 9. Optional GeoAI / Feature Extraction Workstream

WSDOT asks bidders to assume 10 feature classes across all data for desired feature-extraction pricing. The technical response should only claim algorithms, completeness/correctness statistics and production examples that can be evidenced.

Traffic signs / sign supports

Guardrail / barrier runs

Poles / roadside objects

Pavement markings

Signals / signal structures

Curbs / sidewalks

Lane / roadway edge features

Clearance-related structures

Asset condition / sign reflectivity where feasible

Change detection between collection cycles

# 10. Updated Exhibit B - Technical Response Development Matrix

| ID | Requirement | Pri. | Response / Evidence Direction | Owner |
| --- | --- | --- | --- | --- |
| 1 | Company history: >200 TB per collection cycle, multiple cycles | MS | Prime / partner evidence strategy; quantified deployment examples. | Executive / Alliances |
| 2 | Large-scale LiDAR and imagery corridor-based viewers | MS | Production corridor examples with customer, scale, miles/TB/users. | Platform Partner |
| 3 | Redundant U.S.-based cloud storage, >=99.9%, multi-PB | MS | DigitalOcean Spaces Standard in two U.S. regions; Spaces SLA is 99.9%. Cross-region copy is application/operations-managed because Spaces has no native cross-region backup/replication. Obtain written DigitalOcean confirmation for multi-petabyte Standard Spaces scale and enterprise support before final “Yes.” | Cloud + Platform |
| 4 | Supported LiDAR, imagery and metadata formats | MS | Verified format matrix incl. LAZ/JPG and requested standards. | Platform SME |
| 5 | Bulk ingestion tools/APIs and upload-rate estimate | MS | Ingestion architecture + benchmark using sample data. | Data Engineering |
| 6 | Automated indexing by route/milepost/etc. | MS | WSDOT LRS + spatial catalog solution. | GIS/LRS Lead |
| 7 | Metadata and governance framework | MS | Metadata model, lineage, retention, preservation, automation. | Data Governance |
| 8 | State IT / cloud security compliance | M | Pass/fail compliance review. | Security + Legal |
| 9 | Security Design Review support | MS | DigitalOcean-specific network/security diagram: VPC, DOKS/compute, load balancer, firewalls, Managed PostgreSQL, Spaces endpoints/private routing, DR region, identity and audit/data flows. | Security Architect |
| 10 | RBAC aligned with DOT business areas | MS | 3-level role model + configurable groups. | Platform + Security |
| 11 | SSO Azure AD or equivalent | MS | Application integrates with WSDOT Azure AD / State IdP using SAML/OIDC; hosting on DigitalOcean does not change the application identity requirement. Validate selected viewer/platform SSO capability. | Security / Platform |
| 12 | Detailed audit logging | MS | Audit event list, retention, export/SIEM support. | Security / Platform |
| 13 | High-density LiDAR streaming >=1M pts/sec equivalent | MS | Platform production evidence + JSAN LiDAR 360 Viewer benchmark for high-density point-cloud streaming/interaction. | Platform SME / JSAN Viewer |
| 14 | Smooth 300+ mile rendering, LOD, GPU | MS | Platform production evidence + SR522 benchmark of LOD/state-to-street navigation; JSAN viewer can demonstrate the WSDOT-specific flow. | Platform SME / JSAN Viewer |
| 15 | Synchronized georeferenced 360 and planar imagery | MS | Validate synchronized pano/planar support; capture JSAN LiDAR 360 Viewer demo evidence against SR522 plus platform production evidence. | Platform + GIS / JSAN Viewer |
| 16 | Measurement + collaboration tools | MS | Demonstrate measurement/collaboration functions; use JSAN viewer for WSDOT-specific point interaction where verified. | Platform SME / JSAN Viewer |
| 17 | Current route navigation / SR-milepost / DOT LRS | MS | WSDOT LRS + SR/Milepost workflow; prototype in JSAN LiDAR 360 Viewer and pair with platform current-capability evidence. | GIS/LRS Lead / JSAN Viewer |
| 18 | Mileposting, control sections, roadway inventory overlays | MS | Route/milepost/control-section/road inventory overlays; JSAN GIS/LRS + viewer integration evidence. | GIS/LRS Lead / JSAN Viewer |
| 19 | Exports: screenshots, measurements, cross-sections, metadata | MS | Export matrix and screenshots from validated platform/JSAN viewer workflows. | Platform SME / JSAN Viewer |
| 20 | REST/GraphQL APIs for DOT systems | MS | API docs + integration examples. | Integration Architect |
| 21 | Export support: OpenRoads, ESRI, Autodesk | MS | Current interoperability evidence and workflow. | Integration / Platform |
| 22 | Support external feature-extraction vendor data | MS | External extraction-layer ingestion; JSAN LiDAR 360 Viewer / GeoAI overlay integration plus platform evidence. | Integration Architect / JSAN Viewer |
| 23 | Layer support: extracted features, GIS, DGN/DWG, KML/KMZ | MS | Layer support for extracted features, GIS, engineering and KML/KMZ; validate platform plus JSAN integration capability. | Platform + GIS / JSAN Viewer |
| 24 | DOT onboarding/training | MS | Role-based training plan. | Training Lead |
| 25 | Documentation/API references/knowledge base | MS | Document inventory and support portal evidence. | Platform + Support |
| 26 | Tier 1-3 support with response times | MS | SLA matrix, escalation model, coverage hours. | Service Delivery |
| 27 | Updates/model improvements/bug fixes | MS | Release/change/notification process. | Service Delivery |
| 28 | WSDOT exclusive data ownership | M | Unqualified acknowledgement and contract alignment. | Legal / Executive |
| 29 | Automated/semi-automated extraction + algorithms + accuracy | DS | Only verified algorithms/statistics/production examples. | GeoAI Lead |
| 30 | Extraction, AI condition scoring, change detection | DS | Verified current capability or clearly decline unsupported items. | GeoAI Lead |

# 11. Amendment 2 - SR522 Sample Data Validation Plan

Amendment 2 provides approximately 1-2 miles of sample data at: https://ftp.wsdot.wa.gov/incoming/GeoMetrix/WSDOT_SR522_Sample/

LAZ LiDAR under Laser_tiled.

JPG panoramic imagery at “good” resolution.

JPG planar imagery.

SR522_pano_Hi-res with “Superb” panorama resolution for comparison.

Trajectory/supporting files available in the sample location.

## 12.1 Golden sample test cases

| Test | Acceptance Evidence |
| --- | --- |
| Integrity | Inventory, checksums, corruption, missing files, point counts, image counts. |
| Geospatial | CRS, bounds, trajectory alignment, route location, WSDOT SR522 context. |
| Viewer ingest | Elapsed ingestion time, storage multiplier, index/LOD build time. |
| Rendering | Initial load, statewide/corridor/street transition, frame-rate/interaction behavior. |
| Imagery sync | LiDAR-to-panorama/planar synchronization and station navigation. |
| Measurements | Vertical/horizontal clearance, cross-section, slope/elevation. |
| LRS | Prototype SR + Milepost jump using WSDOT LRS when supplied. |
| Export/API | Screenshot, measurement, cross-section, metadata and API extraction. |
| Security | Role behavior, access logs, download/export logs. |
| Optional AI | One or more feature classes only if current algorithms can be evidenced. |

# 12. Open-Format Streaming Architecture - LAZ System of Record + COPC/LOD Derivatives

WSDOT confirmed that source LiDAR will be supplied as LAZ and that the procurement is not intended to force proprietary source conversion. The proposal should therefore separate authoritative source preservation from browser-optimized derivatives.

Authoritative layer: preserve the original WSDOT LAZ, JPG panorama/planar imagery and supporting trajectory/metadata with checksums and immutable lineage.

Derived viewer layer: create COPC and/or other platform indexes/caches only as non-authoritative derivatives for HTTP-range/LOD streaming and fast state-to-street navigation.

Traceability: every derivative must retain dataset ID, capture date, source path, CRS, route coverage, processing version and checksum linkage back to the authoritative source.

Portability: deletion or replacement of the viewer platform must not make WSDOT source data unusable or trapped in a proprietary-only representation.

Performance: benchmark raw-to-derived storage multiplier, build time, first-load time and corridor/street interaction on the SR522 sample before committing production assumptions.

# 13. WSDOT-Specific “Drive the Corridor” Demonstration

The demo should deliberately extend the familiar WSDOT State Route imagery behavior: search by route/milepost, move forward/backward, and add synchronized 3D LiDAR, engineering measurement, GIS layers and export.

| Step | User Action | System Response | Evidence to Capture |
| --- | --- | --- | --- |
| 1 | Sign in | SSO/RBAC assigns Reader, Power User or Admin role. | Role + audit event |
| 2 | Search SR522 + MP 12.4 | LRS resolver navigates to the requested route position. | Search response time |
| 3 | Open corridor | Map, coverage and nearby dataset availability appear. | State-to-corridor load |
| 4 | Enter street view | LiDAR LOD and associated panorama synchronize. | Frame/interaction + sync QA |
| 5 | Drive forward/back | Map, milepost, pano and 3D camera advance together. | Station navigation video |
| 6 | Inspect asset | User snaps/selects a point or roadside object. | Point/object metadata |
| 7 | Measure | Vertical clearance / width / elevation / slope / cross-section. | Control measurement comparison |
| 8 | Overlay | Road inventory, GIS/KML/KMZ/extracted features appear. | Layer screenshot |
| 9 | Annotate/share | Bookmark or annotation is created; export/share behavior is shown. | Export package / audit log |
| 10 | Optional intelligence | One verified extraction/condition/change-detection example is shown after mandatory workflow. | Accuracy/evidence statement |